## Slide 1
QA
Development
Design
Discovery
Requirements
12/1
Dec 1
1/1
Jan 1
2/1
Feb 1
3/1
Mar 1
4/1
Apr 1
5/1
May 1
6/1
Jun 1
7/1
Requirements Matrix, Content types ready
Use Cases
Test Cases
Technical Design
High Level Design Sign-off
Set Dev Env.
Drupal Configuration and Development
Testing
User Acceptance Testing
Mapping, Script Development
Manual Migration, QA
Migration Complete
QA Server Setup
Final QA
Content Signed off, Site Ready for launch
User Training
Production Server Setup
Code Freeze
Users, permissions
Build process in place
Bug Fixing
Code Signed off
Module level designs
Module level designs signed off
Demo
Doc. & KT